## Slide 1: System Implementation Plan Secure Banking Information System
Seth Payne
Indiana University Northwest
Systems Implementation Project

## Slide 2: Project Scenario
Northwest Regional Bank currently operates using outdated legacy systems.
Problems include:
• Slow transaction processing
• Weak security protections
• Inefficient data management
• Manual data entry errors
Goal: Implement a modern secure banking information system.

## Slide 3: System Development Life Cycle (SDLC)
The project follows the SDLC framework:
• Planning
• Analysis
• Design
• Implementation
• Testing
• Deployment
• Maintenance
Implementation installs the system, migrates data, and prepares users.

## Slide 4: Development Methodology
Agile methodology is used for development.
Advantages:
• Iterative development cycles
• Continuous stakeholder feedback
• Faster identification of system issues
• Flexibility for changing requirements

## Slide 5: Planning Objectives
Primary objectives:
• Replace outdated legacy systems
• Improve transaction speed and accuracy
• Strengthen cybersecurity protections
• Reduce manual processes
• Improve customer account management

## Slide 6: Risk Assessment
Key risks identified:
• Data migration failure
• System downtime
• Security vulnerabilities
• User training challenges
Mitigation strategies include backups, parallel implementation, and training.

## Slide 7: Project Timeline (Gantt Overview)
Estimated Project Duration: 16 Weeks
• Planning – 2 weeks
• System Design – 3 weeks
• Development – 6 weeks
• Testing – 3 weeks
• Deployment – 2 weeks

## Slide 8: Installation Strategy
Parallel implementation strategy will be used.
Advantages:
• Reduced operational risk
• Ability to compare systems
• Easy rollback if issues occur

## Slide 9: Data Migration Plan (ETL)
ETL Process:
Extract – Retrieve data from legacy systems
Transform – Clean and standardize the data
Load – Import validated data into the new system

## Slide 10: Testing Plan
Testing levels include:
• Unit Testing
• Integration Testing
• System Testing
• Acceptance Testing
Tools used: Selenium, JUnit, Postman

## Slide 11: Key Success Factors
Successful implementation depends on:
• Strong project planning
• Reliable data migration
• Comprehensive testing
• Employee training
• Strong cybersecurity protections

## Slide 12: Conclusion
A structured implementation plan ensures a successful transition
to a modern secure banking information system.
Using SDLC, Agile development, and strong testing and migration
strategies ensures reliable deployment and improved operations.